FabricFold

Campus Laundry & Dry-Cleaning Platform

fabricfold.in

Requirements & Implementation Guide

A complete, plain-English brief for the implementation consultant

| Prepared for | The implementation / integration consultant |
| --- | --- |
| Prepared by | FabricFold ownership |
| Product status | Both apps + website built and tested. Awaiting cloud setup & go-live. |
| Version | 1.0 · July 2026 |
| Confidential | Contains business rules and setup details. Do not share publicly. |

# How to read this document

This guide explains everything the FabricFold platform does and everything that still needs to be connected before it goes live on the internet. It is written for a reader who is not a software engineer, so every technical term is explained in plain words the first time it appears.

The software itself — both phone apps and the public website — is already built and tested. Your job as the consultant is mostly to connect it to a few paid online services (a database, a text-message sender, an online-payment service), put it on the internet under the address fabricfold.in, and confirm everything works. This document tells you exactly what each of those pieces is, why it is needed, and the step-by-step order to do them in.

The single most important rule The way FabricFold calculates tax (GST), creates invoices, and handles refunds is the legal and financial heart of the business. It is already correct and tested. Do NOT redesign or 'improve' this logic without written approval from the owner and their accountant. Section 5 explains these rules so you understand them — not so you can change them.

## Contents

# 1. Plain-English glossary

Keep this page handy. Every term below is used later in the document.

| Term | What it means in plain words |
| --- | --- |
| App / web app | The FabricFold program. It runs inside a normal phone web browser (Chrome, Safari). There is nothing to download from an app store — students just open fabricfold.in. |
| Customer app | The part students use, at the web address fabricfold.in/c. |
| Staff app | The part counter staff, managers and the owner use, at fabricfold.in/s. |
| Landing page | The public marketing website at fabricfold.in that anyone can see before signing in. |
| Frontend | The screens people see and tap. |
| Backend / server | The hidden 'brain' that enforces the rules, does the maths and keeps records. Users never see it. |
| Database | The digital filing cabinet where every order, payment and customer is stored. We use a service called Supabase for this. |
| Hosting | The always-on computer on the internet that runs the app 24x7. We use a service called Vercel. |
| Domain (DNS) | The human-friendly address, fabricfold.in, and the settings that point it at the host. |
| OTP | One-Time Password — the 6-digit code texted to a phone to log in. |
| GST | Goods & Services Tax — the Indian tax added to bills. 18% here. |
| Invoice | A legal tax bill given to the customer, numbered in strict order. |
| Credit note | A legal 'reverse invoice' created when money is refunded. |
| Store credit | Money held in a customer's account (e.g. as compensation) they can spend later. |
| Subscription / cycle | An annual laundry plan; one 'cycle' is roughly one week's wash. |
| Environment variable / key | A secret setting (like a password) the app needs to talk to an outside service. |
| Real-time | Updates that appear instantly on screen without the user refreshing. |

# 2. What FabricFold is

FabricFold is a laundry and dry-cleaning service for students living in campus hostels. A student drops their clothes at a counter run by FabricFold staff, and picks them up washed, ironed and folded a day or two later. The software replaces paper slips and guesswork with a phone-based system: fixed prices shown up front, live tracking of every order, a QR tag on each garment so nothing gets lost, and proper GST invoices.

## 2.1 The three parts, one program

Although people experience FabricFold as three different things, they are all one single program sharing one database. This is deliberate: one program means one place to update, one bill to host it, and one web address.

- The landing page (fabricfold.in) — a public marketing website explaining the service, pricing and how to sign up.

- The customer app (fabricfold.in/c) — where students book, pay, track and rate their laundry.

- The staff app (fabricfold.in/s) — where staff take in orders, run them through the wash, take payment, and where the owner sees reports and changes settings.

Figure — How the whole system fits together.

## 2.2 What is already done vs. what you will do

Everything in the software is built and has been tested by clicking through it like a real user. What remains is connecting it to online services and putting it live.

Figure — Green items are finished. Amber items need an account and secret keys from the owner (Section 7).

# 3. The Customer App (for students)

Address: fabricfold.in/c. This is what a student uses on their own phone. Below is every screen and feature, why it exists, and how it behaves. All of this is already built.

## 3.1 Signing up and logging in

Phone number + OTP login

Why it matters: Students should not have to remember another password, and we need a verified phone number to send them pickup alerts.

How it works: The student types their 10-digit mobile number, receives a 6-digit code by text (OTP), and types it in. That's it — no password. In test mode the code is always 123456; in real life it will arrive by SMS (Section 7.2).

First-time registration

Why it matters: A brand-new student has no account yet, so we must collect their name and which campus they belong to (this decides which services and prices they see).

How it works: After a new number is verified, the app asks for the student's full name and shows a dropdown of campuses (e.g. BVRIT, St Mary's). On finishing, the app creates their account and a permanent 6-digit FabricFold ID. This flow was recently fixed and fully tested.

## 3.2 The home screen

Membership card & balances

Why it matters: Students need their FabricFold ID handy at the counter, and want to see loyalty status and any store credit at a glance.

How it works: The top of the home screen shows a card with the student's ID (and a QR code of it), their loyalty tier (Bronze / Silver / Gold based on lifetime pieces), and their store-credit balance.

Start an order

Why it matters: Booking should take seconds and be the obvious next action.

How it works: Three large buttons — Wash & Iron, Iron Only, Dry Clean — start a new order. Services unavailable at that student's campus are hidden automatically.

Active orders list

Why it matters: Students want to know, at a glance, what is currently in the wash.

How it works: Below the buttons, any in-progress orders appear with their live status.

## 3.3 Placing an order

Declare pieces & see the price instantly

Why it matters: The number-one student complaint about laundries is not knowing the price until the end. FabricFold shows it before they leave their room.

How it works: The student taps + / − to count each item type (e.g. shirts, bedsheets). The running subtotal, GST (18%) and total update live. An 'Express (same-day)' toggle adds a flat ₹100. Tapping 'Pre-book' creates a draft order with an ID to show at the counter.

## 3.4 Tracking, paying and collecting

Order detail & live timeline

Why it matters: Once booked, students want to watch progress without asking staff.

How it works: Each order shows the itemised bill, a live status timeline (Received → Processing → Ready → Collected), the QR tags of every garment, and — once paid — a downloadable GST invoice.

Paying the bill

Why it matters: Students should be able to pay the way they prefer.

How it works: From the order they can pay by UPI or apply their store credits. (Cash is taken by staff at the counter.) Section 7.3 covers turning on fully-automatic online UPI via Razorpay; until then, UPI is confirmed by staff.

Pickup by one-time code

Why it matters: We must make sure clothes are handed only to the right person.

How it works: When an order is Ready, the student gets a notification and a 4-digit pickup code. They show it at the counter to collect. An order can't be collected until it is paid or covered by a subscription.

Rating & re-order

Why it matters: Feedback keeps quality high and re-ordering drives repeat business.

How it works: After collection the student can rate the order 1–5 stars with a comment, and re-order the same basket in one tap.

## 3.5 Wallet, profile and help

Wallet

Why it matters: Students need to see and top up their subscription and credits.

How it works: Shows store-credit balance and the annual subscription plan with the option to request it.

Profile (edit name, dark mode, terms, logout)

Why it matters: Basic account control, and comfort features students expect from a modern app.

How it works: Students can change their name (saves instantly), switch the whole app to a night-friendly dark theme (remembered next time), read the terms & compensation policy, and log out. All of these buttons were recently repaired and tested — several were previously non-working.

Notifications & complaint chat

Why it matters: Students need alerts, and a way to raise and follow up problems.

How it works: A notifications screen lists all alerts. A help screen lets them message staff directly (a running chat thread) and reach the team on WhatsApp.

# 4. The Staff App (for counter, managers, owner)

Address: fabricfold.in/s. Staff log in the same way (phone + OTP), but only numbers pre-registered as staff can get in. What each person can do depends on their role.

## 4.1 Staff roles (who can do what)

The app enforces these on the server, so a junior staff member cannot access owner-only actions even if they try.

| Role | Level | Typical person | Can do |
| --- | --- | --- | --- |
| Counter | 1 | Front-desk staff | Take in orders, weigh, tag, advance status, take payment, hand over. |
| Manager | 2 | Shift manager | Everything above + issue cash compensation, activate subscriptions, log expenses, toggle campus features. |
| Admin | 3 | Senior manager | Everything above + run payroll / payslips. |
| Owner | 4 | Business owner | Everything, including adding/removing campuses and staff. |

## 4.2 Handling an order at the counter

Verify & accept

Why it matters: The student's declared count must be checked against what physically arrives, and this is where each garment gets tagged.

How it works: Staff open the order, confirm or adjust the item counts, enter the weight, and accept. The app prints a QR tag for every single piece so items can be tracked through the wash. Staff can also mark 'use a subscription cycle' here.

Bill with or without GST (recent addition)

Why it matters: The owner needs the freedom to record some sales without a GST tax invoice, while still keeping every rupee on the books.

How it works: At the accept step there is a 'Bill without GST' switch. Turned on, the customer is charged the base amount with no 18% added, the sale is still fully recorded in the day's takings, but no tax invoice is ever produced for that order. Turned off (the normal case), GST applies as usual. This is explained fully in Section 5.

Advance status & notify

Why it matters: Both staff and student need a shared, honest view of progress.

How it works: One button moves the order Received → Processing → Ready. Reaching 'Ready' automatically generates the pickup code and notifies the student.

Record payment

Why it matters: Staff take cash and UPI at the counter and must record it correctly for the books.

How it works: Staff choose Cash or UPI, optionally apply the student's credits, and (for cash) can tick 'GST bill' to force an invoice. UPI shows a QR for the student to scan. The app writes the payment and, where the rules require, the GST invoice.

Collect / hand over

Why it matters: Final security check before releasing clothes.

How it works: Staff enter the student's 4-digit code (or scan a tag). If it matches and the order is paid, it's marked Collected and the student's lifetime piece-count goes up.

## 4.3 Fixing problems (all built)

Refund

Why it matters: Sometimes money must go back — and if a tax invoice was issued, the law requires a matching credit note.

How it works: Staff enter an amount and method (UPI / cash / store credit). The app records the refund and, if the order had an invoice, automatically creates a proportional GST credit note.

Compensation (store credit or cash)

Why it matters: For damage, stains or goodwill, the customer is compensated fairly and it is tracked.

How it works: Staff issue credits (any staff) or cash (manager and above). Cash compensation is recorded as money leaving the drawer.

Free re-do & cancel

Why it matters: Quality guarantee and the ability to stop a mistaken order.

How it works: A free re-do clones the order at zero charge. Cancel stops an order and voids its pickup code. Both are logged.

## 4.4 Money, reports and settings (owner)

Reports & cash-drawer reconciliation

Why it matters: The owner must be able to close the day's books to the rupee and file GST correctly.

How it works: Reports cover a day, month, year or all-time: total takings by method, expected cash in the drawer (opening float + cash in − refunds − payouts − cash expenses), GST collected vs. credit-note GST (net GST payable), plus operational stats (orders, turnaround, ratings).

Excel exports

Why it matters: Accountants and the owner want the raw numbers in a spreadsheet.

How it works: One tap downloads the full report, transactions, GST invoices or expenses as an Excel file.

Admin hub

Why it matters: The business changes over time — prices, campuses, staff, the annual plan — and the owner must control this without a developer.

How it works: The Admin screen manages: item rates & GST %, the subscription plan, payment/bank details, which services each campus offers, the list of campuses, staff and their roles, payroll/payslips, and daily-report settings.

Complaints & audit log

Why it matters: Problems must be answerable, and sensitive actions must be traceable.

How it works: Staff reply to student complaints in a chat thread. An audit log records sensitive actions (no-GST billing, refunds, cash bills, etc.) with who did them and when.

# 5. Business & money rules (do not change)

Read this before touching anything financial These rules are already implemented and tested. They exist for legal (GST) and accounting reasons. Understand them so you don't accidentally break them during setup. Any change here needs the owner and their accountant.

## 5.1 Prices include GST; GST is 18%

All displayed prices already include GST. The app separates out the 18% tax portion for invoicing. The GST rate is a setting the owner can change in Admin, but 18% is correct for this service today.

## 5.2 When a tax invoice is created

This is the most important rule in the whole system. A GST tax invoice is a legal document, so it is created only in specific situations — never automatically for every sale.

- Paid by UPI / online → a tax invoice IS created (numbered like INV-2627-0001).

- Paid by cash → NO invoice, unless staff specifically tick 'GST bill' for that customer.

- Paid with store credits only → never an invoice.

- 'Bill without GST' was chosen at accept → never an invoice, whatever the payment method, and no 18% is charged. The sale is still recorded.

Figure — The exact logic the app follows every time an order is paid.

## 5.3 Invoice numbers never skip or repeat

Indian tax law requires invoice numbers to run in an unbroken sequence within each financial year (which starts in April). The app guarantees this: numbers like INV-2627-0001, 0002, 0003 are handed out one at a time with no gaps and no duplicates, even if two staff act at the same instant. The same applies to credit-note numbers (CN-...).

## 5.4 Refunds create credit notes

If money is refunded on an order that had a tax invoice, the app automatically creates a proportional GST 'credit note' — the legal way to reverse part or all of an invoice. A half refund reverses half the GST, and so on.

## 5.5 Store credits & compensation

Customers can hold store credit — given as compensation for damage or as a refund method — and spend it on future orders. Cash compensation (manager-approved) is recorded as money leaving the drawer so the books stay balanced.

## 5.6 The annual subscription

The annual plan costs ₹6,800 + GST = ₹8,024 and gives 34 wash cycles of up to 7 kg each (about one load a week across two semesters). One drop-off uses one cycle. If a load is over 7 kg, only the extra kilos are charged. Subscriptions are activated by a manager.

## 5.7 Express, re-dos and the rate card

Express service is a flat ₹100 surcharge for same-day turnaround (standard is 48 hours). Free re-dos carry no charge. The full price list is in Appendix A and is editable by the owner in Admin — the consultant should never hard-code prices.

# 6. The life of an order (end to end)

This ties the two apps together. Follow one order from a student's phone to collection.

Figure — Who acts at each stage and what the app records.

## 6.1 Step by step

- Draft — the student pre-books on their phone and gets an order ID.

- Received — staff verify the count, weigh it, tag every garment with a QR code, and accept. Here they choose GST / no-GST and, optionally, a subscription cycle.

- Processing — the clothes are washed / ironed / dry-cleaned. The student sees the status change live.

- Ready — staff mark it ready; the app sends the student a notification and a 4-digit pickup code.

- Collected — the student shows the code, staff verify it, and the order closes. It must be paid first.

## 6.2 Real-time updates (why the app feels 'live')

FabricFold uses a live connection between the apps and the server. When staff change an order, the student's screen updates within a second without them refreshing, and vice-versa — new orders pop onto the staff screen as students book them. This is already built. The only requirement for it to keep working after go-live is that the host (Vercel) allows these live connections, which it does by default.

# 7. Integrations — the outside services to connect

This is the core of the consultant's job. Each service below is a separate company's product that FabricFold talks to. For each one we explain what it is, why FabricFold needs it, exactly how to create the account and get the secret 'keys', and how those keys are put into the app so both the customer and staff sides work. All keys go into one settings file (Section 8.2); you never edit the program's code to add them.

## 7.1 Supabase — the database & file storage  (REQUIRED)

What it is: Supabase is an online database — the filing cabinet that permanently stores every customer, order, payment and invoice. It also stores uploaded files such as expense receipt photos. Right now the app uses a temporary local file that only works on one computer; Supabase makes the data permanent and shared.

Why we need it: without a real cloud database, the app cannot go on the internet — there would be nowhere to keep the records, and data would vanish when the host restarts.

How to set it up:

- Go to supabase.com and sign in (Google or GitHub). Click 'New project'.

- Name it 'fabricfold', choose the Mumbai (ap-south-1) region, set a strong database password and save that password somewhere safe.

- Wait ~2 minutes for it to build. Then open Project Settings → Database and copy the 'Connection string (URI)'. It looks like postgresql://postgres:...@db.xxxx.supabase.co:5432/postgres

- Open Project Settings → API and copy the 'service_role' key (a long secret string) and the Project URL.

- In the Storage section, create a bucket named 'receipts'.

- Hand these to whoever runs the go-live, or place them in the settings file as DATABASE_URL, SUPABASE_URL, SUPABASE_SERVICE_KEY, SUPABASE_BUCKET=receipts.

How it plugs into both apps:

Both the customer and staff apps read and write through the same shared 'brain' (the server), and the brain talks to Supabase. So you configure Supabase once and BOTH apps use it — there is nothing separate to do per app. The developer switches the app's data setting from the temporary file to Supabase (a one-line change already documented in the project's README), then runs a 'migrate & seed' command that creates the tables and loads the starting data (campuses, rates, the two demo colleges).

One-time technical step (for the developer, ~10 minutes) Switch the database type from SQLite to PostgreSQL, run the migration to build the tables in Supabase, then run the seed to load campuses and the rate card. Full commands are in the project README. After this, both apps are live on real data.

## 7.2 SMS gateway — sending login codes  (REQUIRED)

What it is: a service that sends text messages (SMS) to phones. Popular Indian options are MSG91, Twilio, or Fast2SMS.

Why we need it: students and staff log in with a code texted to their phone. In test mode the code is always 123456 and only printed to the developer's screen. For real students, the code must actually arrive by SMS — otherwise nobody outside the team can log in.

How to set it up:

- Create an account with an SMS provider (MSG91 is common in India and supports OTP templates).

- Complete their sender-ID and OTP-template registration (Indian rules require a registered template; the provider guides you). Keep the message simple, e.g. 'Your FabricFold login code is 123456'.

- Copy the provider's API key / auth token.

- Give it to the go-live as SMS_API_KEY (and any sender ID the provider requires).

How it plugs into both apps:

There is a single, clearly-marked function in the app called 'sendSms' that currently just prints the code. The developer replaces its inside with a call to the chosen provider's API using the key. Because both the customer and staff logins call this same one function, replacing it once makes real OTP work everywhere at once.

Where exactly File: lib/actions/auth.ts → the sendSms() function. Swap the console print for the provider's HTTP call. ~15 minutes.

## 7.3 Razorpay — automatic online payments  (OPTIONAL AT LAUNCH)

What it is: Razorpay is India's leading online-payment service; it lets students pay by UPI, card or netbanking and confirms the payment back to the app automatically.

Why we need it (eventually): today, when a student pays by UPI, a staff member confirms it by looking at the phone. That works for launch. Razorpay makes it fully automatic — the student pays in-app, and the moment the money lands, the app marks the order paid and issues the GST invoice by itself, with no staff step.

How to set it up:

- Create a Razorpay account and complete KYC (business verification).

- From the dashboard, copy the Key ID and Key Secret (use test keys first, live keys once verified).

- Set up a 'webhook' pointing at fabricfold.in/api/razorpay/webhook (the app already has this address built) and copy the webhook secret.

- Provide RAZORPAY_KEY_ID, RAZORPAY_KEY_SECRET, RAZORPAY_WEBHOOK_SECRET.

How it plugs into both apps:

This mainly affects the customer app's payment screen (it opens the Razorpay checkout) and the shared server's webhook, which the app already includes. When Razorpay confirms a payment, the existing GST rules (Section 5) run automatically. Staff need do nothing differently. Because it is optional, FabricFold can launch with staff-confirmed UPI and add Razorpay later with no disruption.

## 7.4 Web Push notifications  (BUILT — needs keys generated)

What it is: the technology that pops a notification onto a student's phone even when the app is closed — e.g. 'Your order is ready'.

Why we need it: it's what makes the pickup alert actually reach the student. The feature is already built; it just needs a pair of free 'VAPID' keys generated (a 30-second command the developer runs) and pasted into the settings.

How it plugs in: the keys go into the settings file as VAPID_PUBLIC_KEY and VAPID_PRIVATE_KEY. The customer app registers each student's phone for notifications automatically after login. No account or payment needed — these keys are self-generated and free.

## 7.5 Daily report email  (OPTIONAL)

What it is: an automatic email to the owner each night summarising the day's takings, GST and orders.

Why we need it: convenience — the owner gets the day's numbers without opening the app. The report itself is already built; sending it by email needs an email-sending service (e.g. Resend or SMTP) and a scheduled trigger, which the host (Vercel) can run automatically at 9 PM IST. This can wait until after launch.

# 8. Putting it live on fabricfold.in

Once the required services above exist, publishing the site is straightforward. The owner already owns the domain fabricfold.in.

## 8.1 The order of operations

- Create the Supabase database and load the starting data (Section 7.1).

- Set up the SMS provider so real login codes work (Section 7.2).

- Create a Vercel account (the host) and connect the FabricFold code to it.

- Paste all the secret keys into Vercel's 'Environment Variables' settings (Section 8.2).

- Click Deploy. Vercel builds the app and gives a temporary web address to test.

- Test the temporary address end-to-end (Section 9).

- In Vercel, add the custom domain fabricfold.in. Vercel shows the exact DNS records to add.

- At the domain registrar (where fabricfold.in was bought), add those DNS records — usually one 'A' record and one 'CNAME'. Wait for it to take effect (minutes to a few hours).

- fabricfold.in is now live, with a secure padlock (HTTPS) that Vercel sets up automatically.

## 8.2 The settings file (environment variables)

All secrets live in one place — Vercel's Environment Variables — never inside the program's code. This keeps them safe and lets you change a key without a developer. Below is the complete list the app expects.

| Setting name | What it is | Needed for launch? |
| --- | --- | --- |
| DATABASE_URL | Supabase connection string | Yes |
| SUPABASE_URL | Supabase project URL | Yes (for receipts) |
| SUPABASE_SERVICE_KEY | Supabase secret key | Yes (for receipts) |
| SUPABASE_BUCKET | Name of the file bucket (receipts) | Yes (for receipts) |
| AUTH_SECRET | A long random string that secures logins | Yes |
| SMS_API_KEY | SMS provider key (name may vary) | Yes |
| VAPID_PUBLIC_KEY | Push-notification key (generated) | Recommended |
| VAPID_PRIVATE_KEY | Push-notification secret (generated) | Recommended |
| RAZORPAY_KEY_ID | Razorpay public key | Optional |
| RAZORPAY_KEY_SECRET | Razorpay secret | Optional |
| RAZORPAY_WEBHOOK_SECRET | Confirms Razorpay callbacks | Optional |
| CRON_SECRET | Protects the nightly report trigger | Optional |

Golden rule for keys These are passwords. Never email them in plain text, never put them in the public code, never share the Supabase service key or Razorpay secret with anyone who doesn't need it. If one leaks, regenerate it in that service's dashboard.

# 9. Testing before you call it done

The software has already been tested in development. After you deploy to the real site, repeat this checklist on fabricfold.in itself, because the live database and real SMS are new pieces. Test as if you were a real student and a real staff member.

## 9.1 Customer app checklist

- A brand-new phone number receives a real OTP by SMS and can register (name + campus).

- The campus dropdown shows the real campuses.

- Placing an order shows the correct live price and GST.

- The order appears instantly on the staff screen (real-time).

- Paying by credits / UPI works and, where due, a GST invoice can be downloaded.

- The pickup notification and 4-digit code arrive when the order is marked ready.

- Edit name, dark mode, terms and logout all work.

- Raising a complaint reaches staff.

## 9.2 Staff app checklist

- Only registered staff numbers can log in.

- Verify & accept prints a QR tag per garment.

- 'Bill without GST' produces no invoice but still records the sale.

- A normal UPI order auto-creates an invoice with the next number in sequence (no gaps).

- Cash without 'GST bill' makes no invoice; with it ticked, it does.

- Refund creates a proportional credit note.

- Advancing status notifies the student and generates the pickup code.

- Reports reconcile: the day's cash-drawer figure and net GST are correct.

- Excel exports download.

- Admin: changing a price or toggling a campus feature takes effect immediately.

- Role limits hold (a Counter login cannot open Owner-only actions).

## 9.3 Site-wide checklist

- fabricfold.in shows the marketing landing page to logged-out visitors.

- Already-logged-in students/staff are sent straight to their app.

- The padlock (HTTPS) is present.

- The site works on a real phone, not just a desktop.

- Dark mode looks correct.

- No error messages appear in the browser console.

# 10. What you must NOT change

To protect the business, some parts are off-limits without the owner's written sign-off:

- The GST / invoice / credit-note logic (Section 5). It is legally sensitive and already correct.

- Invoice and credit-note numbering. It must stay gap-free per financial year.

- Prices in code. Prices live in Admin settings and are the owner's to change, not the consultant's to hard-code.

- The visual design and animations. The look-and-feel is finished and approved; don't revert it to a plainer style.

- Role permissions. Never loosen who-can-do-what to make testing easier and then forget to restore it.

# 11. Deliverables & milestones

What the owner expects back from the consultant, in order:

| # | Milestone | Done when… |
| --- | --- | --- |
| 1 | Supabase live | Database created, tables migrated, starting data loaded; app reads/writes real data. |
| 2 | Real SMS login | A phone outside the team receives an OTP and logs in. |
| 3 | Deployed to Vercel | The app runs at a Vercel test address with all keys set. |
| 4 | Domain live | fabricfold.in serves the site over HTTPS. |
| 5 | Full test pass | Every item in Section 9 verified on the live site. |
| 6 | Handover | Keys stored safely with the owner; a short note of what was set up and any accounts created. |
| 7 | (Later) Razorpay | Automatic online payments enabled and tested. |
| 8 | (Later) Nightly email | Owner receives the daily report by email. |

A note on cost Supabase, Vercel and Web Push have free tiers that are enough to launch. The SMS provider charges a small per-message fee (typically a few paise). Razorpay charges a percentage of each online payment. There are no other running costs beyond the domain renewal.

# Appendix A — Full rate card

These are the starting prices. All are editable by the owner in Admin. All prices are subject to 18% GST as per the rules in Section 5.

### Wash & Iron

| Item | Price |
| --- | --- |
| Regular garment | ₹15 / piece |
| Bedsheet | ₹25 / piece |
| Express surcharge (same-day) | ₹100 flat / order |

### Iron only

| Item | Price |
| --- | --- |
| Shirt / T-shirt / Trousers | ₹10 |
| Ladies top | ₹15 |
| Saree | ₹30 |
| Pyjama / Blouse / Dupatta | ₹10 |

### Dry clean

| Item | Price |
| --- | --- |
| Shirt / Trousers / T-shirt | ₹100 |
| Ladies top | ₹129 |
| Pyjama | ₹70 |
| Dupatta | ₹60 |
| Blouse | ₹60 / ₹100 / ₹140 |
| Shoes | ₹350 |

### Subscription

| Plan | Details |
| --- | --- |
| Annual | ₹6,800 + GST = ₹8,024 · 34 cycles × up to 7 kg · 1 drop-off = 1 cycle · excess kg charged |

## Appendix B — Credentials the owner must obtain

Collect these before starting deployment. Tick each off.

| Service | What to get | Status |
| --- | --- | --- |
| Supabase | Connection string, service key, project URL, 'receipts' bucket | ☐ |
| SMS provider | API key + registered OTP template + sender ID | ☐ |
| Vercel | Account, connected to the FabricFold code | ☐ |
| Domain registrar | Login for wherever fabricfold.in was bought (to set DNS) | ☐ |
| Razorpay (later) | Key ID, key secret, webhook secret | ☐ |
| Email (later) | An email-sending service account | ☐ |

End of document — FabricFold Requirements & Implementation Guide v1.0